# RAID Log — Enterprise Data Platform

| Owner: | PMO — Ana Torres |
| --- | --- |
| Classification: | internal |

# Risks

Vendor lock-in risk if single cloud provider chosen. Mitigation: multi-cloud design.

# Assumptions

Cloud team has Terraform skills. CDO approved budget uplift.

# Issues

Legacy ETL jobs failing intermittently — investigation in progress (ticket #4421).

# Dependencies

Finance sign-off on data model required before Sprint 4.