# Project Charter — CRM Platform Refresh

| Owner: | Head of Sales Operations — Tom Bergmann |
| --- | --- |
| Classification: | internal |

# Objective

Replace the legacy CRM with Salesforce Sales Cloud to improve pipeline visibility.

# Scope

Sales, Marketing, and Customer Success teams.

# Sponsor

Chief Revenue Officer

# Milestones

• 2025-Q3: Vendor selected and contracts signed

• 2025-Q4: Data migration and parallel run

• 2026-Q1: Go-live and legacy decommission

# Budget

€450k implementation; €95k/year licence.