# Project Charter — Enterprise Data Platform

| Owner: | CDO — Fatima Al-Rashid |
| --- | --- |
| Classification: | internal |

# Objective

Build a cloud-native data platform replacing the legacy Hadoop cluster.

# Scope

Finance, Operations, and Sales analytics workloads. Phase 1 only.

# Sponsor

Chief Data Officer, sponsored by CFO

# Milestones

• 2025-Q2: Cloud infrastructure provisioned

• 2025-Q3: Finance data migrated

• 2025-Q4: Operations data migrated

• 2026-Q1: Self-serve BI launched

# Budget

€1.2M capex; €180k annual opex post-go-live.